# Master Services Agreement

Between Jandira Technologies, LLC ("Jandira") and Halyard Press, Inc. ("the Client"), dated 3 March 2026.

## 1. Scope of services

Jandira will deliver the document redline engine described in statement of work 2026-04, in three phases:

- Discovery and fixture collection

- Layout parity against Microsoft Word

- Handover of the benchmark harness

Each phase ends with a written milestone report and a demonstration over the shared fixture corpus. Work in one phase begins only after the Client accepts the previous milestone in writing.

## 2. Fees and schedule

| Phase | Deliverable | Weeks | Fee (USD) |
| --- | --- | --- | --- |
| 1 | Fixture corpus and parity report | 4 | 12,000 |
| 2 | Layout engine parity pass | 8 | 18,000 |
| 3 | Benchmark harness handover | 3 | 9,000 |
|  | Total | 15 | 39,000 |

Invoices are issued on milestone acceptance and are due net 30. Late payment bears interest at 1.0% per month, to the extent permitted by law.

## 3. Confidentiality

Each party will keep the other's confidential information in confidence and use it only to perform this agreement. This obligation survives termination by two years.

## 4. Term and termination

This agreement runs for twelve months from the date above and renews for successive three-month terms unless either party gives thirty days' written notice. Either party may terminate for material breach not cured within fifteen days of written notice.

## 5. Governing law

This agreement is governed by the laws of the State of New York, without regard to its conflict-of-law provisions. Any dispute arising under it shall be settled by binding arbitration in New York County before a single arbitrator under the CPR Rules.

Signed,

For Jandira Technologies, LLC — For Halyard Press, Inc.